Business Branding and Digital Presence (South Africa)

Prepared for: Lungelo

Address: — South Africa

Email: | Phone: +27813726611

Prepared by

# DLAMS SOFTWARE SOLUTIONS (PTY) LTD

Company Number: 2025/956985/07

Tel/ WhatsApp: +27 713 055 659

Email: service@dlamsoft@co.za

Date: 08/10/2025 • Version 1.0

# Project

Branding, pamphlet, email, website delivery.

Purpose: Business Branding & Digital Presence Setup for MAVONA KULE CASH LOANS a  South African based company (ZAR). Domain, Logo, Professional Emails, Social Media Pages/Links & Website can be provided by Metro Solver at extra cost if required.

# 1. Executive summary

DLAMS SOFTWARE SOLUTION will provides a complete Business Branding and Digital Presence Package aimed at giving MAVONA KULE CASH LOANS a professional and consistent brand image. It includes the design of a branded pamphlet, setup of a professional business email, and development of a company website. The work will be delivered in structured phases with clear timelines and costs, ensuring a strong offline and online presence that improves credibility, communication, and customer reach.

# 2. Final price (after discount)

- Fixed project fee (for everything) R 1,950.00 (ZAR)

Note: This price decreases or increases based on what the you need form the package.

# Prices breakdown;

- Pamphlet design = R 250

- Professional emails setup = R 200

- Domain purchasing & hosting = R 300

- Logo design = R 200

- Social media & Links setup = R 100

- Website design (basic) = R 900

TOTAL – R 1950.00

Delivery Process

1st phase

Dlams Software Solutions will design and deliver the papmphlet with all specication as required by Mavona Kule Cash Loans at R 250.00 if logo was provided by Mavona Kule Cash Loans personel if not Dlams Software Solution will design logo for mavona kule  at an additional price of R 200.00

2nd phase

Dlams Software Solutions will setup professional emails for Mavona Kule Cash Loans at R200.00 if domain was provided by Mavona Kule Cash Loans personel if not Dlams Software solutions will puschase a domain at additional cost R 300.00

3rd phase

Dlams Softwere Will provide a website for Mavona Kule with navigation social media at R900.00 if social media pages are provided by Mavona Kule personel. If not, Dlams Software Solution will set up social media pages at additional costs R 100

# Assumptions & client responsibilities

Clients is responsilble for yearly hosting prices hosting prices. Dlams Software Solution offer a subscription of R70.00 per month which includes the yearly hosting fee and maintainace.  If client subscripe with Dlam Software Solutions it means Dlamsoft Sofware Solution will be responsible for clients hosting, emails  and website maintanace

Contact:

Dlams Software Solutions

Phone / WhatsApp: +27 713 055 659

Email: service@dlamsoft.co.za

Validity

This proposal is valid for 60 days from the issue date.

We look forward to building your and setting up your business banding and digital presence package . Please confirm to proceed.